HalePulse Pharmacy System

Upgrade Summary — Plain-English Overview

## The big picture

The previous build was a capable single-pharmacy app — products, a point-of-sale screen, customers and basic dashboards. But it treated the pharmacy as one location with a single pool of stock and a few broad user types.

This upgrade turns it into a true multi-branch pharmacy platform ready to serve many pharmacies, each with its own branches, real staff roles, batch-level stock, prescriptions, refills and proper reporting. Importantly, nothing was rebuilt from scratch — each improvement was layered on carefully, so the live system kept working the whole time.

## How the architecture got stronger

- Built for many pharmacies and branches. Data is kept separate per pharmacy and per branch, enforced throughout the system.

- A permanent paper trail. Money and stock movements are recorded in append-only logs — they can be read but not quietly edited or deleted.

- One brain for permissions. All the "who can do what" rules live in one place, so they stay consistent and are easy to adjust.

- Safe, gradual upgrades. Each change ran alongside the old behaviour first, and every data change was tested on a copy before being trusted.

- Vendor-flexible AI. The AI provider can be swapped in one place — no lock-in, and free options work.

# What the eight phases achieve

- Phase 1 — Roles & branches: real pharmacy roles (Super Admin to Cashier) and per-branch separation of stock, sales and staff.

- Phase 2 — Real inventory: stock tracked by batch (cost, price, expiry), auto-priced receiving, sell-oldest-first, full movement ledger, stock-take and transfers.

- Phase 3 — Smarter checkout: split cash/mobile-money payments, manager-only voids that restore stock, and a locked end-of-day cash reconciliation.

- Phase 4 — Clinical care: patient records with allergies and history, prescriptions (issue, verify, dispense) with controlled-drug logging, and refill reminders.

- Phase 5 — Real reporting: month-over-month trends, best-sellers, frequent customers, payment breakdowns, and spreadsheet export.

- Phase 6 — AI assistant (optional): plain-English monthly summaries and drug-interaction checks; works with any provider and keeps the key on the server.

- Phase 7 — Safe imports: bulk data imports are tracked with a history of what succeeded and what was skipped.

- Phase 8 — Polish: a notification center surfaces low stock, expiring items and due refills in one place.

## Recommended improvements (priority order)

- Add automated tests for the critical flows (sale, void, stock receive, end-of-day, dispensing) — the biggest long-term reliability win.

- Add database-level isolation as a second safety layer beneath the app logic.

- Finish the inventory single-source-of-truth so stock is tracked in exactly one place.

- Turn on AI by adding a provider key (a free tier works) to enable summaries and interaction checks.

- Connect refill reminders to SMS/WhatsApp so patients are actually contacted.

- Add per-pharmacy usage limits and monitoring so one busy tenant can’t affect others.

Verdict: the system is solid and safe to launch for one or a few pharmacies; the main area to harden before wide distribution is automated testing.

# Robustness & Security Scorecard

Scores are out of 10, reflecting the system as it is today.

| Area | Score | Comment |
| --- | --- | --- |
| Multi-pharmacy data separation | 8.5 | Every record is tagged and filtered by pharmacy and branch. |
| Staff access control (roles) | 8.5 | Precise, hierarchy-aware permissions; sensitive actions are gated. |
| Audit trail / traceability | 8.5 | Stock, sales, voids, dispensing and AI use are all logged. |
| Money & stock accuracy | 8.0 | Server sets prices; voids restore stock; end-of-day locks. |
| Login & account security | 8.0 | Secure sessions, brute-force lockout, rate limiting. |
| Operational safety | 8.5 | Manager-only voids, locked end-of-day, controlled-drug logging. |
| Error handling & resilience | 7.5 | Failures are contained; logging never breaks a sale. |
| Automated testing | 4.0 | Manually verified; no automated test suite yet. |
| Scalability | 7.5 | Indexed for growth; a few areas need attention at scale. |
| OVERALL | ~7.8 | Production-ready for launch; harden as you grow. |

The strongest areas are access control, separation between pharmacies, and the permanent record of money and stock. The clearest gap is the absence of an automated test suite — fine for launch, but worth adding before the system is widely distributed.